MARG AI

Product Requirements Document — Base PRD (Phase 1)

An AI decision-companion that helps a student explore real options and plan realistic next steps — without ever handing them a verdict.

WHAT'S DIFFERENT THIS TIME

The problem is OPEN (the case gives only a sector: Government / Public Sector) but has been CHOSEN and DEFENDED here. So discovery is moderate: the choosing is done; validation with real students is still owed.

This is a B2C / individual citizen product, self-serve and free. There is no distinct buyer; a government or institutional sponsor is a funder, not a buyer.

The case demands a working MVP, so this PRD carries a real build plan — but it is a BASE PRD: several sections are written as plan plus honest not-yet-executed flags.

GOLDEN RULE

Problem, persona, scope and the two-mode design are LOCKED (see Appendix B — Decision Log). From here, execution discipline takes over; no major pivots.

OWNERSHIP & PACE

Product owner: Anoop Mangalassery (PM).

Sprint: 9 days (case-defined).

Ships by end: this PRD + a functional MVP for a single context (Bangalore / CBSE, Class X to XI transition).

SCORING

⚠ FLAG: The case supplies no scoring rubric. The table below is a placeholder shape only — points are unconfirmed, do not treat as given.

| Where the points are | Which sections carry it | Points |
| --- | --- | --- |
| Discovery (research + insights) | Sections 1 to 6 | ? |
| Opportunity and prioritisation | Section 7 | ? |
| Product thinking (focused MVP) | Sections 8 to 10 | ? |
| Analytics (metrics and tracking) | Section 12 | ? |
| Solution design (workflow and UX) | Sections 9, 11, 13 | ? |
| Communication (clarity and story) | Whole document + demo | ? |

SPRINT MAP (from the case's own 9-day plan)

| Sprint day | What you do | PRD section it feeds |
| --- | --- | --- |
| Fri — Pick your battlefield | Choose sector and area, understand the system | Section 1 to 2 |
| Sat — Find the problem | Explore problems, talk to people, research | Section 3 to 6 |
| Sun — Pick the problem | Shortlist, evaluate, choose one solvable problem | Section 7 to 8 |
| Mon — Solution | Directions, trade-offs, pick one, define MVP | Section 9 |
| Tue — Design + Build | Detail features, IA, start building core | Section 10 to 11 |
| Wed — Build | Build the functional MVP | Section 13 |
| Thu — Make it work | Fix rough edges, end-to-end | Section 12 to 13 |
| Final day — Document | PRD, deck, demo | Whole PRD + presentation |

Note: Sections 1 to 8 were largely front-loaded through the proposal and a structured decision interview (Appendix B), so the build days can start earlier than a cold start would allow.

CONTENTS

1. The Problem Space — Case Summary

2. User & Influence Mapping

3. The Current Decision Journey — How Students Decide Today

4. Secondary Research

5. Existing Tools/Solutions — and the Job They Miss

6. Primary Research — Right-Sized for a Chosen-but-Open Problem

7. Opportunity & Prioritisation

8. Product Strategy — User, Persona, Problem & Scope

9. Solution Ideation & Direction

10. Product Detailing & MVP Scope

11. UX & Product Design

12. Analytics & Event Tracking

13. Build & Deployment

14. Policy Alignment & Guardrails (NEP 2020) [addition to base 13]

15. Safeguarding, Child Protection & Data (DPDP 2023) [addition to base 13]

Appendix A — Key Risks & Open Questions

Appendix B — Decision Log

# 1. The Problem Space — Case Summary

WHAT THIS SECTION COVERS

The context and the shift driving it.

The problem, chosen and defended.

The exact question the first version must answer.

What is explicitly out of scope.

THIS CASE — MARG AI

Context: The government touches education, employment, and welfare, and NEP 2020 explicitly pushes for flexibility, student choice of subjects, and no hard separation between streams. Yet at the moment a student must actually choose a path, the system is still transactional: information is scattered, neutral guidance is scarce (a severe school-counsellor shortage), and family and social pressure push toward premature, poorly-informed choices.

The battleground chosen: the decision a student faces after Class X — what to do next — narrowed for the MVP to one context: a Bangalore student on the CBSE board.

Marg AI reframes the government's role from service provider to decision companion: not deciding for the citizen, but helping them see their real options and plan realistic next steps, kept open and revisable.

THE REAL QUESTION

For a Class X student in Bangalore (CBSE) at the after-Class-X decision, what should the FIRST version help them do — and how will we know it worked once real students use it?

THE TENSION

Options are abundant and national policy actively encourages flexibility, yet the outcome that actually matters — a well-informed, open, revisable decision the student understands — still is not reached.

OUT OF SCOPE (Phase 1)

Other life stages and personas (young professional, mid-life, senior, counsellor) — roadmap.

Other states and boards — MVP is Bangalore / CBSE only.

Live government API integration, native mobile app, multilingual and voice support (top roadmap items), counsellor/admin dashboards.

⚠ FLAG: The proposal supplied no market figures. Sizing is deferred to Section 4 and must be sourced.

PRESSURE-TEST QUESTIONS

Can you state in one sentence what the first version solves, without listing features? Yes: it helps a Bangalore CBSE Class X student understand their real options and next steps without being boxed in.

Have you separated the market opportunity (all life decisions, all citizens) from the narrow bottleneck (one transition, one context)? Yes.

Do you name what you will deliberately not build? Yes (above).

# 2. User & Influence Mapping

Individual citizen journey — no B2B approval chain. The friction lives in a missing neutral nudge, not in handoffs between teams.

WHAT THIS SECTION COVERS

Every party who touches or influences the decision.

For each: what they care about, where they help or block, how much influence, and their role.

The primary user, the buyer (if any), and the influencers — named explicitly.

THIS CASE — MARG AI

| Party | Cares most about | Where they help / block | Influence | Role |
| --- | --- | --- | --- | --- |
| The student (Class X, ~15-16, Bangalore, CBSE) | Not being judged; a future that fits them | The decision-maker; may lack confidence to voice real interests | — | Primary USER |
| Parents / family | Security, status, financial return | Often the de-facto decider in the Indian context; can override the student | High | Influencer + consent-giver (minor) |
| Teachers / school counsellors | Student outcomes; scarce time | Trusted guidance, but in very short supply | Medium | Influencer; augment target |
| Peers | Belonging | Herd effects toward popular streams | Low-Medium | Influencer |
| Government / institutional sponsor | Citizen outcomes, policy alignment | Funds and legitimises; not a buyer | Medium | Sponsor (not buyer) |

Primary user: the student. Buyer: none distinct — self-serve, free; sponsor-funded.

Wedge every existing approach misses: treating the student's own interests and values as legitimate input, and treating the decision as revisable rather than a one-time verdict — while working around the counsellor shortage instead of assuming counsellors exist.

⚠ FLAG: In the Indian context the parent frequently holds decisive power. Designing only for the student risks irrelevance or family conflict — see Section 15 (family-view safety) and Appendix A.

PRESSURE-TEST QUESTIONS

Primary user, buyer, influencers — each named? Yes.

Which gap does every existing approach fail to close? Neutral, trustworthy, revisable guidance at scale — with evidence to be confirmed in Section 6.

Anyone listed only by habit? No enterprise roles carried over; this is deliberately a B2C map.

# 3. The Current Decision Journey — How Students Decide Today

The heart of discovery: map the journey and mark where value, time, and trust are lost.

WHAT THIS SECTION COVERS

The end-to-end journey from trigger to the rarely-reached ideal outcome.

Where the journey waits, loops, or drops off.

The bottleneck the MVP targets.

THIS CASE — MARG AI

| Stage | What happens / friction | Cost |
| --- | --- | --- |
| Trigger | Class X boards approach; "what next?" pressure begins | ? |
| Gather information | Info scattered across schools, coaching centres, relatives, random web searches; quality varies wildly | ? |
| Seek guidance | Counsellors scarce or absent; advice often biased (coaching centres) or anecdotal (relatives) | ? |
| Decide (bottleneck) | Under time and family pressure, a choice is made — often defaulting to "safe" streams, borrowed ambitions, or marks-driven logic | ? |
| Ideal (rarely reached) | An informed, open, revisable decision the student understands | ? |

The bottleneck is the Decide stage: scattered information plus pressure plus no trusted neutral guide produces premature, foreclosed choices. That is the MVP target.

Symptom vs root cause: the symptom is "confusion / decision fatigue"; the root cause is the absence of trustworthy, comparable information plus neutral reflection, made worse by treating the decision as permanent.

⚠ FLAG: Stage costs (days, drop-off, regret rates) are unknown and must come from primary research (Section 6). Not invented here.

PRESSURE-TEST QUESTIONS

The one stage that costs the most? The Decide stage — the MVP target.

Symptoms or root causes? Root cause named (information + neutral reflection absent), not just "confusion".

Actual behaviour or idealised process? To be validated in Section 6.

# 4. Secondary Research

Lean, sized, sourced, interpreted — it frames the journey, it does not replace primary research (Section 6).

WHAT THIS SECTION COVERS

Scale of the population and the Bangalore/CBSE base.

The guidance gap — why the problem persists despite abundant options (the core evidence).

Policy timing and the options landscape (the product's core dataset).

MARKET & POPULATION (sourced)

CBSE Class 10, 2024: 22,51,812 students registered and 20,95,467 passed (93.60% pass rate) — the largest such cohort ever (Careers360, 2024).

Bangalore base: roughly 654 to 803 CBSE-affiliated schools in Bangalore — a large, concentrated MVP market (Edustoke, 2026; HDFC School, 2024-25).

⚠ FLAG: The exact per-year count of CBSE Class X students in Bangalore is not published in these sources; source it from the CBSE Bengaluru regional office before quoting a student number.

THE GUIDANCE GAP — WHY THE PROBLEM PERSISTS (core evidence)

Recommended counsellor-to-student ratio is 1:250; India's actual ratio is about 1:3,000. India needs roughly 1.4 million counsellors and has fewer than 10,000 (Global Education News, 2026; UNESCO).

Only about 10.4% of Indian students receive professional career guidance (UN-sponsored survey of 21,000+ students, via ETV Bharat, 2025).

Only 13.2% ever speak to an actual career counsellor before choosing a stream (MetaApply).

57% of students say they are confused when choosing; only 43% feel confident. About 6 in 10 change direction after Class 12 — after two years in the wrong stream (MetaApply; Curominds).

So what: the guidance supply is structurally absent, not merely low quality. A scalable, neutral tool that does not depend on scarce counsellors addresses the actual root cause — this is Marg AI's wedge.

POLICY TIMING (tailwind)

CBSE has mandated dedicated career counsellors in affiliated schools from 2026, at a 1:500 ratio for Classes 9 to 12 — official recognition of the gap, though supply cannot meet it (see above). Marg AI as counsellor-augmentation is well-timed (Organiser, 2026; Careers360).

NEP 2020 clause 4.9: flexibility and choice of subjects, no hard separation of streams — a direct policy endorsement of an option-set, no-verdict product (see Section 14).

THE OPTIONS LANDSCAPE (Bangalore / CBSE after Class 10) — the product's core dataset

PU (Pre-University): Science (PCM / PCB / PCMB), Commerce (with or without Maths), Humanities — keeps entrance paths open (NEET, JEE, KCET, COMEDK).

Polytechnic diploma (3 years, via DTE Karnataka): hands-on, employable, with lateral entry to BTech that saves a year.

ITI (6 months to 2 years): trade skills, fastest route to work.

NIOS (open schooling): accepted for polytechnic, ITI, vocational admissions and government jobs.

Vocational: digital skills, healthcare, and creative fields.

(Deeksha Learning; Vibrant PU College)

SCHOLARSHIP / SCHEME UNDERUTILISATION

National Scholarship Portal (NSP) uptake is limited by low awareness, the digital divide, and slow verification — eligible students miss aid they qualify for (Vajiram & Ravi; Wikipedia).

⚠ FLAG: No hard underutilisation percentage was found in these sources; source a specific figure before quoting one.

SOURCES

Careers360 — CBSE Class 10 Result 2024: https://news.careers360.com/cbse-10th-result-2024-highest-number-of-students-appear-year-2095-lakh-pass-exam

Edustoke — CBSE schools in Bangalore: https://www.edustoke.com/bengaluru/cbse-schools

HDFC School — list of CBSE schools in Bangalore 2024-25: https://www.thehdfcschool.com/blog/list-of-CBSE-schools-in-bangalore-for-academic-in-2024-25.html

Global Education News — CBSE counsellor mandate / ratios: https://globaleducationnews.org/cbse-mandates-dedicated-counsellors-in-every-school-from-2026-a-bold-step-for-student-mental-health-and-career-guidance-but-is-india-ready/

UNESCO — Professional counselling and career guidance: https://www.unesco.org/en/articles/professional-counselling-and-career-guidance-holistic-education

ETV Bharat — only 10% of students receive career guidance: https://www.etvbharat.com/en/!bharat/only-10-of-indian-students-receive-career-guidance-experts-warn-ai-cant-replace-human-career-counsellors-enn25092903616

MetaApply — what Indian students think about career choices: https://metaapplycareercounselling.io/blogs/career-choice-solution/

Curominds — career guidance after 10th: https://www.curominds.com/blog/career-guidance-for-students-after-10th/

Organiser — CBSE makes career counsellors mandatory: https://organiser.org/2026/02/21/341101/bharat/cbse-makes-career-counsellors-mandatory-in-schools-why-india-needs-trained-guidance-experts/

Deeksha Learning — paths after Class 10: https://deekshalearning.com/blog/polytechnic-iti-or-cbse-11th-12th-alternative-career-paths-after-class-10/

Vibrant PU College — Science PUC vs Diploma: https://vibrantmoodubidire.com/science-puc-vs-diploma-after-10th-which-path-leads-to-a-better-career/

Vajiram & Ravi — National Scholarship Portal: https://vajiramandravi.com/current-affairs/national-scholarship-portal-nsp/

PRESSURE-TEST QUESTIONS

Every statistic says what you claim? Yes — figures are cited to source; two gaps (Bangalore student count, scholarship underutilisation %) are flagged, not faked.

Does research explain WHY the problem persists? Yes — a structural counsellor-supply shortage, quantified (1:3,000 vs 1:250; only ~10% guided).

Is this section earning its page? Yes — the guidance-gap evidence directly justifies the wedge; kept to about a page.

# 5. Existing Tools/Solutions — and the Job They Miss

Organised by job-to-be-done, not by brand.

THIS CASE — MARG AI

| Category | What it does well | Where it stops |
| --- | --- | --- |
| Human career counsellors | Personalised, trusted | Scarce, costly, unevenly available |
| Coaching / entrance-prep institutes | Concrete on exam paths | Biased toward the paths they sell |
| Aptitude-test products | Structured signal | Label the child; one-shot verdicts; foreclosure risk |
| College / course info portals | Broad information | No personalisation, no reflection, no guidance |
| Generic AI chatbots | Conversational, available | Hallucinate; no curated data; no safeguarding |
| Government portals | Authoritative | Transactional and scattered; no decision support |

The unfinished job that survives all of them: give a Class X student trustworthy, real, comparable information across ALL legitimate local options — plus a light, humble personal reflection — kept open and revisable, delivered safely, at scale.

PRESSURE-TEST QUESTIONS

If so many solutions exist, why does the problem persist? Each either labels/verdicts, or gives raw information without guidance, or needs scarce humans. None do trustworthy comparable information plus light reflection kept open.

Which job is every current solution failing to finish? The one above.

Are existing tools failing, or solving a different job? Mostly a different job (selling, testing, or listing) — not neutral, revisable decision support.

# 6. Primary Research — Right-Sized for a Chosen-but-Open Problem

HOW MUCH PRIMARY RESEARCH DOES THIS CASE NEED

Mode: chosen but citizen-facing — MODERATE. The problem is picked; the job is to locate the exact bottleneck and validate the two modes with real students.

Target: 8 to 12 conversations — Class X CBSE students in Bangalore, a few parents, and 2 to 3 teachers / counsellors.

Discipline: ask about the LAST specific instance ("walk me through how you actually chose / are choosing"), keep talk-share about 20%, open why/what/how questions, never lead, distrust stated enthusiasm.

WHAT THIS SECTION COVERS

First-hand interviews conducted so far.

Proxy evidence from published research.

Online voice-of-user (unsolicited first-person accounts).

The interview kit to run, and what would kill the idea.

⚠ FLAG: Two first-hand interviews with Bangalore students have been conducted so far (below) — early, small-n signal, not yet a validated sample. Section 6 also draws on published survey evidence (proxy) and unsolicited online voice-of-user (Quora, Careers360). The target remains 8 to 12 conversations before final lock; the retained interview guide is how we get there.

FIRST-HAND INTERVIEWS (n=2 conducted; target 8 to 12)

Two Bangalore students interviewed directly. Early, small-n signal — real, but not yet a validated sample.

Student 1 — leaning Engineering (the default path):

"My ambition keeps changing, depending on the 'in' thing at a moment." Believes he is good at Maths and Science, so Engineering feels "natural," and senses his parents want it too. Enrolled at a coaching institute — the whole point of studying, he says, being to get into an Engineering college.

Yet real doubt underneath: apprehensive about the AI boom — "Is it really good to pursue Engg even now... Is it worth an ROI?"

On family: "I realize that my parents have a big say in what I get to decide and pursue."

Closing ask (the product thesis, in a student's own words): "It should let me know the options I have after closing 10th. I want to make sure I am taking a decision after knowing all the available options — than getting early streamlined."

Student 2 — arts-inclined, maths-averse:

"I am not comfortable with Maths and Science. Though Biology is good, I think I am good in arts and crafts. I love creating things… painting and a little bit of craft."

Relies on family: "Parent's and Brother's opinion are important for me."

On deciding: "Easier when I consider their opinion… I don't have to decide on my own."

What these two tell us:

SAW: both defer to family, and both carry a real interest or doubt the default path ignores (Student 1's ROI doubt; Student 2's art strength). This is foreclosure forming in real time — and Student 1 explicitly wants to avoid "getting early streamlined."

SAW: Student 1's closing ask is almost exactly Mode A — see all options before narrowing. Direct validation of the core mechanic.

WATCH: Student 2 finds it "easier" to let family decide ("I don't have to decide on my own"). That is decision-offloading, and it touches kill criterion 1 (some students may not want to explore). n=2 is far too small to conclude, but it is the first signal to watch: exploring must feel safe and low-effort, never like extra homework.

⚠ FLAG: n=2 — directional only. Continue to the 8-to-12 target before locking any conclusion.

PROXY EVIDENCE (published; complements the first-hand interviews above)

| Signal | What the data says | Confidence for our segment |
| --- | --- | --- |
| Guidance is absent | ~10% of students get professional guidance; only 13.2% see a counsellor before choosing | THINK (national) / ASSUME (Bangalore CBSE) |
| Confusion is the norm | 57% confused when choosing; ~6 in 10 change direction after Class 12 | THINK / ASSUME local |
| Parents often decide | Parental influence outweighs peer/media/financial; parents frequently decide, setting aside aptitude | THINK / ASSUME local |
| Science-default bias is real | Over 50% pick Science for job security; students and parents lack awareness of other streams; 63% of boys (2017 survey) felt society rates science students highly | THINK / ASSUME local |
| Collectivist autonomy limit | The family role is pronounced; it can raise decision confidence but also limit the student's autonomy | THINK / ASSUME local |

So what for design: every proxy signal validates a locked decision. Expansion is mandatory (the awareness gap is real); the family view matters (parents decide); non-judgment matters (pressure and anxiety are documented); and the science-default is exactly the foreclosure the option-set is built to fight.

ONLINE VOICE-OF-USER (unsolicited, first-person — Quora and Careers360)

Real students and recent students posting in their own words. Public and unsolicited — directional primary signal. Reddit was inaccessible to our fetcher, so this draws on Quora and Careers360.

Representative verbatim posts (real question titles, cited):

"I am in class 10, and I am confused. What should I opt for in class 11? Can anyone guide me?" (Quora)

"I am totally confused about my career... I have a lot of interest and a lot of options... very much confused which stream and which career to choose." (Careers360)

"What stream should I take after 10th? ... I'm interested in everything. Everyone keeps on asking me this question." (Quora)

"My parents pressure me to go to a science stream because I have 87.20 percent, but my favorite stream is art." (Quora)

"I am not interested in science but due to the pressure of my parents, I had to choose science. What should I do now?" (Quora)

"My parents are forcing me to take Science stream in which I have least interest and have declared me MAD for choosing Arts Stream." (Quora)

"Why do parents force us to take the science stream?" (Quora)

"What stream should I choose after 10th standard if I am weak in maths?" (Quora)

What it confirms and where it points:

The guidance vacuum is visceral: "can anyone guide me?" is the literal ask — it validates the wedge.

Parental pressure toward science is the dominant conflict — exactly the foreclosure Marg AI fights. The art-strong or maths-averse student pushed into science is not hypothetical; it is the single most common story.

Social pressure ("everyone keeps asking me") and being "interested in everything" point to the same need: structure the field and reduce fatigue without issuing a verdict.

Design implication: reinforces mandatory expansion, non-judgment, the family view, and honesty-with-routes — and supports treating "not ready / many interests" as a valid state, not a failure.

⚠ FLAG: Selection bias — people in conflict or regret post more, so online voice over-represents the painful cases. Use it to understand the pain vividly, not to size how common it is. Local first-hand interviews (guide below) remain the way to quantify for Bangalore / CBSE.

INTERVIEW GUIDE (to run — 8 to 12 conversations)

Segments: Class X CBSE students in Bangalore (majority), a few parents, 2 to 3 teachers / counsellors.

Opening (student): "Walk me through the last time you thought about what to do after Class 10 — what happened, who did you talk to?"

Information: "Where did you look? What did you find? What did you still not know?"

Influence: "Whose opinion mattered most? What does your family expect?"

Emotion: "How did it feel? What made it easier or harder?"

Counterfactual: distrust "I would use this" — ask "what have you actually done so far?"

Consistent closing question (every interview): "If one tool could do a single thing for you at this decision, what would it be?" The overlap across answers is the MVP signal.

SYNTHESIS (2 done; continue filling)

| Segment (n=) | Method | What we heard / saw | Saw / Think / Assume |
| --- | --- | --- | --- |
| Class X CBSE students (n=2) | 1:1 interview | Both defer to family; both hold a real interest/doubt the default ignores; one wants "all options before getting early streamlined"; one prefers not to decide alone | SAW (n=2, directional) |
| Parents (n=?) | 1:1 interview | (to fill) | (to fill) |
| Teachers / counsellors (n=?) | 1:1 interview | (to fill) | (to fill) |

KILL CRITERIA (agreed before interviewing)

If students overwhelmingly want the tool to just decide for them (not show options), the exploration-first thesis (Mode A) weakens — rethink.

If parents, not students, are the real decision-makers in most cases, family-mode must move up the roadmap into the MVP.

If students already feel well-guided, the opportunity shrinks — revisit Section 7.

SOURCES (in addition to those in Section 4)

IJIP — Parental involvement in career decision-making after Class 10: https://ijip.in/articles/parental-involvement-in-cdm/

IJCRT — Parental influence on career choice: https://www.ijcrt.org/papers/IJCRT21X0177.pdf

Outlook India — Southern states' science-stream preference: https://www.outlookindia.com/education/the-southern-preference-magazine-298827

Ideas for India — Science in high school, outcomes: https://www.ideasforindia.in/topics/human-development/science-in-school-the-educational-and-economic-outcomes-from-high-school-science

The Print — stream-choice trends (govt study): https://theprint.in/india/education/only-14-students-took-commerce-in-last-10-years-more-arts-science-takers-says-govt-study/1604442/

Quora — "I am in class 10, and I am confused... Can anyone guide me?": https://www.quora.com/I-am-in-class-10-and-I-am-confused-What-should-I-opt-for-in-class-11-Can-anyone-guide-me

Quora — "weak in maths, which stream after 10th?": https://www.quora.com/What-stream-should-I-choose-after-10th-standard-if-I-am-weak-in-maths

Quora — "parents pressure me to science, but my favorite is art": https://careergraph.quora.com/My-parents-pressure-me-to-go-to-a-science-stream-because-I-have-87-20-percent-but-my-favorite-stream-is-art-What-can-I

Quora — "not interested in science but chose it due to parents' pressure": https://www.quora.com/I-am-not-interested-in-science-but-due-to-the-pressure-of-my-parents-I-had-to-choose-science-What-should-I-do-now

Quora — "parents forcing Science, declared me MAD for choosing Arts": https://www.quora.com/My-parents-are-forcing-me-to-take-Science-stream-in-which-I-have-least-interest-and-have-declared-me-MAD-for-choosing-Arts-Stream-What-should-I-do

Careers360 — "totally confused about my career... which stream and career to choose": https://www.careers360.com/question-i-am-totally-confused-about-my-career-i-am-a-class-10-th-students-according-to-me-i-have-a-lot-of-interest-and-a-lot-of-options-so-my-literally-very-much-confused-which-stream-and-which-career-to-choose

PRESSURE-TEST QUESTIONS

Aimed at the right thing? Yes — locate the bottleneck, validate both modes, test the kill criteria.

Same closing question across interviews? Yes.

Confidence matches sample size? Zero first-hand sample — proxy evidence is labelled THINK/ASSUME, never presented as our own findings.

# 7. Opportunity & Prioritisation

The commit point. Turn findings into opportunities and pick one on value versus effort.

THIS CASE — MARG AI

| Candidate opportunity (FOR / THROUGH / BECAUSE) | Value | Effort | Carry forward? |
| --- | --- | --- | --- |
| FOR a Class X Bangalore student THROUGH an information-first option explorer with light AI reflection BECAUSE existing tools label, sell, or list — none give neutral revisable guidance | L | M | YES |
| FOR the same student THROUGH a free-form AI career chatbot BECAUSE it feels modern | M | M | No — hallucination and safeguarding risk |
| FOR the same student THROUGH an aptitude test plus report BECAUSE it feels scientific | M | M | No — labels and forecloses |
| FOR the same student THROUGH a counsellor-booking marketplace BECAUSE counsellors are scarce | M | L-M | No — supply scarcity is the constraint, not our wedge |

Carried forward: the information-first option explorer, extended (per stakeholder decision) with a second goal-directed planning mode.

BECAUSE (the test): the gap persists because every existing option either labels/verdicts the child, or gives raw information with no reflection, or depends on scarce humans. None deliver trustworthy comparable information plus light reflection, kept open.

PRESSURE-TEST QUESTIONS

BECAUSE filled with evidence? Directionally yes; to be confirmed in Section 6.

Prioritised on value / effort, ties broken toward smaller build? Yes.

Who exactly is it FOR? A Bangalore CBSE Class X student at the after-Class-X decision — not "students" in general.

# 8. Product Strategy — User, Persona, Problem & Scope

The lock point.

USER & BUYER

Primary user: the student (Class X, ~15-16, Bangalore, CBSE).

Buyer: none distinct — self-serve, free, sponsor-funded.

PERSONA (no name, by design)

A Class X CBSE student in Bangalore, around 15. Capable in some areas, unsure overall, under family expectation, with little access to neutral guidance.

The moment it bites: results are near, everyone is asking "science or commerce?", and they neither know nor feel safe saying so.

What success feels like to them: understanding the real options, and feeling they can choose without being permanently boxed in.

PROBLEM STATEMENT

For a Class X student in Bangalore facing the after-Class-X decision, the bottleneck is making an informed, open choice, because trustworthy comparable information is scattered and neutral guidance is scarce, and the decision is treated as a permanent verdict under social pressure — which matters because premature, poorly-informed foreclosure can misdirect years of a young person's life and waste legitimate opportunities.

THE TWO MODES (locked)

Mode A — Explore: "I am unsure — given who I am, what are my real options and how do they fit?" Divergent, anti-foreclosure. FULL in the MVP.

Mode B — Aspire / Plan: "I am here, I want to get there — show me the steps." Convergent, goal-directed. A THIN, clearly-labelled PREVIEW in the MVP (a few curated ambitions, next-horizon only); full version in v1.1.

The modes interlink and share one engine and one student profile.

LOCKED PRINCIPLES

Never a verdict — only a revisable suggestion.

Information-first; AI weighting is a light, humble overlay with explicit disclaimers.

Anti-labeling and growth-framed — rate options, never type the child; "current, and it will change."

Expansion is mandatory — always surface at least one legitimate option outside the student's stated exposure.

Reconciliation-as-a-feature — when Mode A fit and a Mode B ambition diverge, that gap is a coaching moment, shown honestly.

Honesty-with-routes — every honest cost/effort comes paired with real routes through it (scholarships, aid, alternative entry).

Non-judgment and privacy by design; child-controlled sharing.

One extensible engine; new personas and contexts are additive packs.

SCOPE FREEZE

Locked: problem, persona, the two-mode design, and the Bangalore / CBSE, Class X to XI context. No major pivots from here (see Appendix B).

PRESSURE-TEST QUESTIONS

User and buyer named or stated as same? Named — user is the student; no distinct buyer (self-serve).

Confidence matches evidence? Problem confidence is high on logic and policy, pending Section 6 validation — stated honestly.

Scope locked and written? Yes.

# 9. Solution Ideation & Direction

DIRECTIONS CONSIDERED

| Direction | User value | Build effort | Risk |
| --- | --- | --- | --- |
| A. Free-form AI chat advisor | Medium | Medium | High — hallucination, no safeguarding, verdict drift |
| B. Aptitude test to verdict | Medium | Medium | High — labels and forecloses |
| C. Information-first option explorer + light AI reflection (+ goal-directed planning mode) | High | Medium-High | Manageable with curated data and guardrails |

Chosen: C. It puts value in the defensible place (real, comparable information), keeps the AI's shakiest output (personal fit) as a humble overlay, aligns directly with NEP, and is buildable within one context. A and B lose on safety and foreclosure.

END-TO-END FLOW (tomorrow)

Register and consent (student login; parental consent for minors; self-serve or school-mediated — user's choice).

Intake: interests, self-rated strengths across domains, values / motivations, practical constraints (budget, location, family), optional marks import (low priority).

Choose a mode (framed so it does not privilege "I already know"):

Mode A — Explore: see the full real option set for Bangalore CBSE after Class X, each with rich information and a human/real-world touchpoint; a light AI reflection overlay (qualitative bands + reasoning + disclaimer, a stretch option surfaced before the resonant one); expand to an unconsidered option; converge to a saved shortlist of about 2 to 3; export or share (child-controlled); return later to refine.

Mode B — Aspire / Plan (preview): state current state + ambition; ALWAYS begins with a light "why this goal?" reflection that can reroute into Explore; then next-horizon steps (the next 1 to 2 years) with honest cost/effort/odds AND the real routes through them, plus adjacent destinations and a "what if this changes" fallback; if the ambition diverges from Mode A fit, that gap is shown as a coaching moment.

Every Section 10 feature traces back to a step here.

PRESSURE-TEST QUESTIONS

Genuine divergence? Yes — chat vs test vs information-first are different shapes.

Why did the others lose, in one line each? A: unsafe and drifts to verdicts. B: labels and forecloses.

Every flow step maps to a real user action and reaches the outcome the persona wants? Yes.

# 10. Product Detailing & MVP Scope

FEATURES MAPPED TO THE FLOW

Account and consent: userID + password (email optional, unlocks recovery); DPDP parental consent; self-serve or school-mediated.

Intake engine (shared by both modes).

Curated knowledge base: an option catalogue AND a next-horizon pathway graph for Bangalore / CBSE after Class X.

Mode A: option explorer with rich per-option information, human touchpoint, light AI reflection (bands + reasoning + disclaimer), mandatory expansion option, saved shortlist, "what changed" history.

Mode B (preview): current-to-ambition intake with "why this goal" reflection, next-horizon steps with honest cost + routes, adjacent destinations, reconciliation with Mode A fit.

Safety: crisis detection to human hand-off; privacy and delete controls.

Analytics events (Section 12).

PRODUCT-VALUE CLASSIFICATION

Must-haves: curated option information, intake, saved shortlist, consent and privacy, AI-weight disclaimers, crisis/safeguarding hook.

Performance benefits: light AI reflection, expansion engine, return-to-refine, Mode B preview.

Delighters: human story touchpoint, "what changed" history, child-controlled shareable family view.

EDGE CASES (When X, the product does Y)

When intake signal is thin or contradictory, the product does NOT force weighted bands — it shows the full menu plus reflective questions, and treats "not ready yet" as a valid, successful outcome.

When a student's language suggests distress, the product surfaces a real helpline and a human hand-off — never a dead-end button.

When no parental consent is available, the product offers the school-mediated path or a limited holding mode, rather than silently collecting a minor's data.

When a Mode B ambition contradicts Mode A fit, the product shows the gap honestly as a coaching moment, not an error.

INFORMATION ARCHITECTURE (screen map)

Home / mode choice

Intake (shared)

Explore: option list to option detail to shortlist to export/share

Aspire (preview): why-this-goal to next-steps to adjacent destinations

Account / privacy / consent

Help / safety

MVP CUT

| Item | V1 (this sprint) | Later |
| --- | --- | --- |
| Mode A — Explore | Full | — |
| Mode B — Aspire/Plan | Thin preview (few ambitions, next-horizon) | Full backcasting in v1.1 |
| Context | Bangalore / CBSE, Class X to XI | Other boards/states in v1.2+ |
| Language | English | Multilingual + voice (top roadmap) |
| Platform | Responsive web | Native app later |
| Personas | Student only | Other life stages as packs |

NON-GOALS (deliberately not building)

No verdicts or single "correct" answers.

No other personas, boards, or states in v1.

No live government API; no multilingual/voice; no native app; no counsellor/admin dashboard.

PRESSURE-TEST QUESTIONS

Every feature traces to a flow step and a real need? Yes.

Is V1 the thinnest slice? Mode A full, Mode B deliberately thin — comfort features held back.

Top three edge cases answered? Yes (thin signal, distress, no consent).

Three things deliberately not built, and why? Yes (verdicts, other contexts, voice/native) — for safety, accuracy, and scope.

# 11. UX & Product Design

Design the experience, not just screens. Work the iceberg in order; visual comes last.

THIS CASE — MARG AI

Conceptual: a companion that widens the field and then helps narrow it — never a judge. The student is never "typed"; options are.

Information: real, comparable per-option information (what it is, what it leads to, eligibility, cost, earning timeline, real linked schemes and courses, last-verified date).

Interaction (anti-anchoring, by design): reasoning and information appear BEFORE any soft fit-signal; a stretch option is surfaced before the resonant one; there is no single top-ranked verdict screen; all options remain equally navigable.

Visual: calm, non-judgmental, low-pressure; clear "where am I / am I done" state so mode-switching never feels like a loop with no exit.

SIX-COMPONENT SELF-CHECK

| Component | How to judge it | Your evidence |
| --- | --- | --- |
| Usability | % who complete the core task with no help | ___% |
| Efficiency | % who finish within target time | ___% |
| Perceived effort | How heavy it feels | low/med/high |
| Credibility | Non-judgment cues, last-verified data stamps, AI disclaimers, privacy assurance | ___ |
| Delight | One moment of unexpected value (a genuinely new option surfaced) | ___ |
| Simplicity | Steps to reach a saved shortlist | ___ |

⚠ FLAG: Evidence cells are placeholders — fill from usability testing before claiming them.

PRESSURE-TEST QUESTIONS

Conceptual to information to interaction to visual, in order? Yes.

Can you say what the persona sees, thinks, does on a screen? Yes (mode choice and option detail are the key screens).

Evidence per UX component, not opinion? To be gathered — placeholders flagged.

# 12. Analytics & Event Tracking

Wired into the product, not a slide.

METRICS STACK

North Star: Informed-Convergence Rate = (students who complete intake AND explore the real option field including at least one previously-unconsidered option AND converge to a saved shortlist of about 2 to 3 they understand) / (students who start an intake). Unit: per unique student. Window: quarterly cohort.

Mode-B companion: (students who reach an understood, realistic next-step plan, having engaged at least one alternative destination) / (students who start Mode B).

Leading: intake completion rate; breadth of options explored; expansion-option engagement; time-to-first-information.

Lagging: self-reported confidence lift (WATCHED, not maximised — false certainty is a harm); return-to-refine (a HEALTHY signal here); real follow-through (post-MVP hook, designed now).

Guardrail (watched to catch harm): single-pick rate (foreclosure); browse-only / no-converge rate (rumination).

ACTIVATION (the aha)

The student views rich information on at least three options, including one they had not considered, and saves a shortlist.

EVENT SHEET (few events, rich properties)

| Event | Key properties | Funnel step |
| --- | --- | --- |
| intake_started | mode_intended | Start |
| intake_completed | fields_filled, marks_imported | Activation lead |
| option_viewed | option_id, was_unconsidered, reasoning_viewed, resource_clicked, human_touchpoint_opened | Explore |
| shortlist_saved | count | Convergence (North Star) |
| planb_plan_reached | ambition_id, alternative_viewed, cost_shown | Mode-B companion |
| roadmap_exported / shared | share_target (self / family) | Output |
| session_returned | days_since_last | Retention (healthy) |
| distress_flag_raised | — | Safety |

IMPLEMENTATION

Events fire client-side, tied to the logged-in user id, and land in a simple analytics store. DPDP-compliant: no behavioural monitoring beyond product analytics, no third-party ad trackers, no profiling of children for targeting.

PRESSURE-TEST QUESTIONS

North Star a single value metric? Yes — Informed-Convergence, not a dashboard.

"So what" per metric? Confidence and single-pick are watched precisely because a naive read would mislead.

Few events, rich properties? Yes.

Where each event fires and lands? Stated above.

# 13. Build & Deployment

The payload: a real, working product for one context.

TECHNICAL APPROACH (boring and shippable)

Responsive web app (frontend + a small backend for auth, storage, and AI calls).

Auth: userID + password (hashed), optional email; parental-consent flow.

Curated data store: structured option catalogue + next-horizon pathway graph for Bangalore / CBSE.

AI reflection layer: an LLM (e.g. Claude) grounded ONLY in the curated data (retrieval over the option/pathway store), with hard guardrails — no fabrication of options, schemes, or links; every weight labelled AI-generated and not a guarantee.

Analytics events wired to a simple store.

SCOPE AT SHIP (to be completed during build)

Built: intake, Mode A explorer over curated Bangalore/CBSE data, saved shortlist, consent, disclaimers, safety hook.

Stubbed/thin: Mode B preview (a few ambitions); human touchpoint only where a real source exists.

Cut: other contexts, verdicts, multilingual/voice, native app.

⚠ FLAG: Safety-critical pieces — parental consent, crisis hand-off, and data accuracy — CANNOT be stubbed. If they are not real, the product does not ship to real minors.

⚠ FLAG: Nothing is built yet. This is a base PRD; the live link, screenshots, and test results below are placeholders.

TESTING PLAN

Core flow end-to-end with real Bangalore CBSE students; known limitations listed honestly.

PRESSURE-TEST QUESTIONS

A working link a reviewer can click? Not yet — to be produced in the build.

What is real, stubbed, cut? Stated above.

Do analytics events fire in the deployed product? To be verified at build.

Does the core flow survive a stranger? To be tested.

# 14. Policy Alignment & Guardrails (NEP 2020)

⚠ FLAG: This is an addition to the base 13 sections, warranted because a government-sector product treats policy fit as a hard requirement.

ALIGNMENT WITH NEP 2020 (checked against the document)

| Marg AI decision | NEP 2020 basis |
| --- | --- |
| Aptitude-first, no stream gate; option-set, never a verdict | Clause 4.9 and Principles: no hard separation between arts/sciences/vocational; flexibility and choice of subjects |
| Career guidance scaled digitally | NEP calls for career guidance and mentoring, and counsellors in schools |
| Self-assessment intake | NEP's holistic 360-degree progress card with self-assessment |
| Marks optional, low priority | NEP's move away from coaching-culture and narrow exam pressure |
| Inclusion (no-device path) + multilingual/voice on roadmap | Equity as cornerstone; promotion of multilingualism |
| All-life-stages vision | NEP's lifelong-learning goal |

GUARDRAILS (mandatory)

Never a verdict: Marg AI only suggests a probable, revisable direction — it never issues a stream or path verdict. This keeps it aligned with NEP's flexibility ethos and reinforced by return-to-refine.

Augment, not replace: positioned as scaling scarce human counsellors, not replacing them.

STANDING INSTRUCTION

Cross-check future product decisions against NEP 2020 before committing.

PRESSURE-TEST QUESTIONS

Does any feature contradict NEP flexibility? The no-verdict guardrail exists precisely to prevent this.

Is alignment claimed from the document, not memory? Yes — checked against the text.

# 15. Safeguarding, Child Protection & Data (DPDP 2023)

⚠ FLAG: This is an addition to the base 13 sections, warranted because the users are minors sharing sensitive personal data.

CHILDREN'S DATA (DPDP Act 2023)

Verifiable parental consent is required to process a minor's data.

No behavioural monitoring or targeted advertising directed at children.

Data minimisation, encryption at rest, clear retention limits, and a delete control.

Passwords hashed; sensitive intake data private and never shared without child-controlled action.

CONSENT PATHS (user's choice)

Self-serve: direct parental consent flow.

School-mediated: the school acts as consent and safeguarding intermediary.

The choice is the user's — the product is not school-only.

CRISIS & DISTRESS

Language suggesting distress triggers a real helpline and a human hand-off. Dead-end "get help" buttons are forbidden.

FAMILY-VIEW SAFETY

Sharing is child-controlled. The family view shows the option landscape and conversation questions — never a rankable fit a parent could weaponise against the child.

NAMED TENSION

Verifiable parental consent can exclude the very child (in a controlling or neglectful home) who most needs an independent ally. This is unresolved by design alone; the school-mediated path partially mitigates it. See Appendix A.

PRESSURE-TEST QUESTIONS

Is consent DPDP-compliant for minors? Yes (design intent) — both paths route through valid consent.

Is there a real crisis hand-off? Required before shipping to minors.

Can a parent weaponise the output? Mitigated by child-controlled, landscape-only sharing.

# Appendix A — Key Risks & Open Questions

Information accuracy and maintenance (highest operational risk): the product is only as good as its curated data, which is state-specific and changes yearly. Needs a named owner, a review cadence, and a visible "last verified" date. MVP mitigates by covering one context (Bangalore / CBSE) well.

Pathway-graph accuracy (Mode B): a graph of prerequisites and eligibility is far harder to keep correct than a flat list; wrong edges actively misdirect. Mitigated by shipping Mode B as a thin preview over a few well-curated ambitions.

Human-touchpoint supply: "talk to someone / a counsellor" must be real or cut — a dead-end is worse than none, and a safeguarding risk for a distressed child.

Honesty versus aspiration (equity): honest cost/effort can entrench class-based self-limiting; every honest cost must be paired with real routes through it.

Mode-selection foreclosure: the mode gate can route the most vulnerable kids away from Explore; Mode B always opens with a reflective "why this goal" that can reroute.

"Not ready" as success: behavioural proxies cannot fully distinguish healthy not-yet-ready from avoidant; hold the North Star humbly and treat "not ready" as a valid outcome.

Outcome feedback loop: the tool never learns whether its guidance was good; design the longitudinal hook now even if measured later.

Consent-versus-access tension: DPDP parental consent may exclude the highest-need children (see Section 15).

Scope/over-build: two modes plus safety plus curation is a lot for 9 days; safety pieces cannot be stubbed — ship Mode A whole rather than two half-built modes.

# Appendix B — Decision Log

Beachhead: the student; other life stages are additive packs (vision) — MVP is student only.

Product type: citizen-facing product with links to real government schemes, institutions, courses.

Core job: overcome decision fatigue and, above all, avoid premature foreclosure — promote informed, open exploration and realistic planning.

Context narrowed: Bangalore / CBSE, Class X to XI transition.

Two modes: A (Explore, full) and B (Aspire/Plan, thin preview); interlinked, one engine.

Interaction: hybrid — structured intake, then mode; information-first, light AI weighting with disclaimers.

Output: revisable, saveable, child-controlled-shareable roadmap / shortlist; never a verdict.

Auth: userID + password baseline, optional email; DPDP parental consent; self-serve or school-mediated (user's choice).

North Star: Informed-Convergence Rate; plus Mode-B companion, leading, lagging, and guardrail metrics.

Added sections: 14 (NEP alignment) and 15 (safeguarding / DPDP).

Guardrails adopted: never a verdict; augment not replace counsellors; anti-labeling/growth-framed; expansion mandatory; reconciliation-as-feature; honesty-with-routes; child-controlled sharing.